Sprint 1 Deliverable (D1) Report

Title Page

Subject Name: Software Engineering 								  Project Name: Online Unused Medicine Donation System
Group Members:

- Taha (Roll No: 23L-2644)

- Shahzeb (Roll No: 23L-2506)

- Ali Ahmad (Roll No: 23L-2619)

Deliverable Number: D1
Date of Submission: [29-03-2025]

1. Project Title and Introduction

Project Title: Online Unused Medicine Donation System

Introduction:

The Online Unused Medicine Donation System is a web-based platform that facilitates the donation of unused medicines to NGOs and underprivileged individuals. It connects donors, NGOs, and healthcare providers, ensuring quality control and seamless distribution.

2. User Stories

Sprint 1 User Stories

US1: User Registration

As a donor/recipient, I want to register on the platform so that I can donate or request medicines.

Sub User Stories:

- US1.1: As a user, I want to enter my email and password to create an account.

- US1.2: As a user, I want to verify my email through a confirmation link.

- US1.3: As an admin, I want to approve user accounts for verification.

US2: Medicine Listing

As a donor, I want to list my unused medicines so that others can request them.

Sub User Stories:

- US2.1: As a donor, I want to enter medicine details (name, dosage, expiry date).

- US2.2: As an admin, I want to verify medicines before making them public.

- US2.3: As a recipient, I want to search and request medicines.

3. Structured Specifications for User Stories

| User Story | Pre-condition | Main Flow | Post-condition |
| --- | --- | --- | --- |
| US1: User Registration | User must provide valid credentials | 1. Enter details 2. Submit form 3. Verify email 4. Login | User account is created and verified |
| US2: Medicine Listing | User must be logged in | 1. Enter medicine details 2. Submit for verification 3. Admin approval | Medicine is available for request |

4. Scrum Board (Trello Snapshots)

Snapshot 1: Initial Sprint Backlog Upload

Snapshot 2: Mid-Sprint Progress

Snapshot 3: Sprint Completion with Leftovers

5. Sprint 1 Burndown Chart

A burndown chart is used to visualize sprint progress. The x-axis represents the sprint days, and the y-axis represents remaining tasks. Red Dashed Line → Ideal burndown (tasks completed at a steady rate). Blue Line with Dots → Actual burndown (shows progress trend).

- Sprint Duration: 10 days

- Total Tasks at Start: 20

- Tasks Completed Per Day: Approximate trend

6. NFR Specification (Natural Language Specification)

| NFR Category | Specification |
| --- | --- |
| Performance | The system should support 100 concurrent users. |
| Security | User data must be encrypted and protected. |
| Availability | The system should have 99.9% uptime. |
| Usability | Users should be able to complete a donation within 3 minutes. |

7. Iteration 1 Implementation Screenshots

8. Work Division

| Member | Role | Tasks Completed |
| --- | --- | --- |
| Taha | Backend Developer | Implemented authentication API, database setup |
| Shahzeb | Frontend Developer | Developed login and registration UI |
| Ali Ahmad | QA & Testing | Performed unit and integration testing |

Conclusion

Sprint 1 focused on developing the user registration and medicine listing modules. Tasks were successfully implemented, and the remaining tasks are moved to Sprint 2.

Next Steps:

- Complete pending tasks from Sprint 1

- Implement medicine request and approval workflows

- Improve UI based on user feedback

End of Report